# Salefny (سلفني) 

Need It? Rent It. Return It

DEPI Graduation Project Documentation: Project Planning, Stakeholder Analysis, Database Design

## 1. Project Overview

### 1.1 Core Concept

Salefny is an online platform built on the Sharing Economy model. It works like Airbnb, but for tools, equipment, and personal or professional assets (cameras, power tools, party supplies, camping gear) instead of real estate. Owners list items they rarely use, and renters borrow them for a daily fee.

The name Salefny (سلفني) is Arabic for "lend me", which sums up the idea: people lending useful things to each other instead of everyone buying their own.

### 1.2 Problem Statement

- Buying equipment for rare, one-time use is expensive and wasteful.

- Valuable assets sit idle at home and generate no value.

- There is no trusted, structured way to rent items from other individuals.

### 1.3 Objectives

- Give renters budget-friendly access to items without buying them.

- Give owners a source of passive income from idle assets.

- Provide a secure framework for peer-to-peer sharing through identity verification, deposits, and ratings.

- Give administrators the tools to verify users, manage content, and monitor platform activity.

### 1.4 Technology Stack

| Layer | Technology |
| --- | --- |
| Frontend | HTML5, CSS3, JavaScript, Bootstrap 5, Razor Views |
| Backend | ASP.NET Core MVC (C#) |
| Data Access | Entity Framework Core (code-first migrations) |
| Database | Microsoft SQL Server |
| Authentication | ASP.NET Core Identity (role-based) |
| Version Control | Git and GitHub |
| Testing | xUnit, Moq |

### 1.5 How Salefny Works

Salefny connects people who own useful things with people who need them for a short time. The whole flow has four steps:

- List. An owner publishes an item with photos, a daily price, a refundable deposit, a city and the dates it is free.

- Find. A renter searches by keyword, category, city and price, opens the item page and checks the availability calendar.

- Book. The renter picks dates and sends a request. The owner approves or rejects it; nothing is confirmed until the owner says yes.

- Use and review. The item is handed over, used and returned. Both sides then rate each other, which builds the trust score the next renter sees.

Trust is built into every step: identity verification before anyone lists or books, owner approval on every request, a deposit that protects the owner, ratings and reviews on both sides, and admin moderation behind the scenes.

### 1.6 Site Map and Pages

| Page | Who can open it | What it does |
| --- | --- | --- |
| Home | Everyone | Hero search box, popular categories, newest items, a short "how it works" strip |
| Search Results | Everyone | Filters (category, city, price range), sorting, 12 items per page |
| Item Details | Everyone | Photo gallery, description, daily price, deposit, owner name and rating, availability calendar, reviews, "Request to book" button |
| Public Profile | Everyone | A person's name, city, rating, active listings and reviews received |
| Register, Login, Forgot Password | Guests | Account creation, sign-in, password recovery |
| My Profile | Registered users | Edit personal data and photo; see verification status |
| Identity Verification | Registered users | Upload a national ID or passport and track the review |
| My Listings | Verified users | All own items with status, cover photo and booking counts |
| Create / Edit Listing | Verified users | Title, description, category, city, price, deposit, up to 8 photos |
| Manage Availability | Owners | Calendar to block dates when the item is not available |
| Booking Request | Verified renters | Date picker, price and deposit breakdown, optional note to the owner |
| My Bookings | Verified users | Bookings made as a renter, grouped by status tabs |
| Booking Requests | Owners | Incoming requests with Approve, Reject, Handover and Complete actions |
| Booking Details | Both parties | Status timeline, dates, amounts; the other party's phone number appears only after approval |
| Write Review | Both parties | 1 to 5 stars and a comment, available only after completion |
| Notifications | Registered users | List of booking and verification events |
| Admin Dashboard | Admins | Key numbers and charts about the platform |
| Admin: Verifications, Users, Categories, Listings | Admins | Review IDs, suspend users, manage categories, hide listings |
| About, Contact, Terms, Privacy | Everyone | Static information pages |
| Error pages (403, 404, 500) | Everyone | Friendly messages with a link back home |

### 1.7 Main User Journeys

Renter: borrowing a camera for a weekend

- Opens the home page and searches "camera" in Cairo.

- Filters by price range and sorts by best rated.

- Opens an item, reads the reviews and checks the calendar.

- Registers, confirms the email and uploads an ID; waits for the admin to approve.

- Selects the dates; the page shows days × price plus the deposit.

- Sends the request and receives an email when the owner replies.

- Collects the item on the start date, returns it on the end date.

- Rates the owner and the item.

Owner: earning from idle tools

- Registers and gets verified.

- Creates a listing with photos, price, deposit and city.

- Blocks the dates the item is not available.

- Receives a request notification, checks the renter's profile and rating, and approves.

- Marks the booking Active at handover and Completed on return.

- Rates the renter and watches the average rating grow.

Admin: weekly routine

- Opens the verification queue and approves or rejects each ID.

- Checks reported or disputed bookings.

- Hides inappropriate listings and suspends abusive users.

- Keeps the category list tidy.

- Reads the dashboard to see growth by month and top categories.

### 1.8 Booking Lifecycle

Every booking follows one lifecycle, so both sides always know where it stands and the system can enforce the rules.

booking lifecycle · 4 steps, 3 end states

Only the owner moves a booking forward; the renter can only cancel. An admin resolves anything that ends in a dispute.

| Status | Set by | Meaning | What can happen next |
| --- | --- | --- | --- |
| Pending | Renter (request sent) | Waiting for the owner. Dates are not yet held. | Approved, Rejected, Cancelled |
| Approved | Owner | Dates are held and no one else can book them. | Active, Cancelled |
| Rejected | Owner | The owner declined. Dates stay free. | None |
| Active | Owner (at handover) | The renter has the item. | Completed, Disputed |
| Completed | Owner (on return) | The item came back; the deposit is settled. | Reviews unlock |
| Cancelled | Renter or owner | Called off before handover. Dates become free again. | None |
| Disputed | Either party | A problem such as damage or a missing item; an admin reviews it. | Completed or closed by the admin |

### 1.9 Business Rules, Pricing and Policies

No double booking. Booking dates are inclusive: a booking from the 10th to the 12th occupies three days. A new request is refused if it overlaps any Approved or Active booking or any date the owner blocked. When an owner approves a request, every other Pending request that overlaps it is rejected automatically.

Price calculation. Days = end date − start date + 1. Rental price = days × daily price. The deposit is separate and refundable.

| Example | Value |
| --- | --- |
| Daily price | 200 EGP |
| Dates | 10th to 12th (3 days) |
| Rental price | 3 × 200 = 600 EGP |
| Deposit | 500 EGP (refundable) |
| Renter pays in total | 1,100 EGP |
| Deposit returned at the end | 500 EGP (if no damage) |

The first version does not connect a real payment gateway. The platform records the amounts and the deposit status, and follows the escrow flow described under Deposit rules below. Connecting a real payment provider and adding a platform service fee are listed as future work.

Cancellation policy.

| Who cancels | When | Effect |
| --- | --- | --- |
| Renter | Pending or Approved, 48 hours or more before start | No penalty; dates are released |
| Renter | Less than 48 hours before start | Recorded as a late cancellation on the renter's profile |
| Owner | Any time after approving | Recorded as an owner cancellation; repeated cases lead to admin review |

Deposit rules. The platform holds the deposit in escrow once the owner approves the booking. It is released to the renter when the booking is Completed, unless the owner reports damage. In that case the booking becomes Disputed, the deposit stays frozen and an admin decides. The deposit status follows the booking status: held while Approved or Active, released when Completed, frozen while Disputed.

Platform limits (configurable defaults). Minimum 1 day, maximum 30 days per booking; bookings can be made up to 180 days ahead; up to 8 photos per item; ID files up to 5 MB.

Other rules. An owner cannot book their own item. Only verified users can list or book. A review needs a Completed booking and each side can review once. An item with active or upcoming bookings can be hidden but not deleted.

### 1.10 Notifications

Every event below sends an in-app notification and an email.

| Event | Who is notified |
| --- | --- |
| Account created | The new user (confirmation link) |
| ID approved or rejected | The user |
| Booking requested | The owner |
| Booking approved or rejected | The renter |
| Booking cancelled | The other party |
| Handover and completion recorded | The renter |
| Review received | The reviewed person |
| Listing hidden by an admin | The owner |
| Account suspended | The user |

## 2. Project Planning

### 2.1 Scope

In scope

- User registration, login, and role management (Renter/Owner, Admin).

- Identity verification workflow.

- Item listing management with photos, pricing, and deposits.

- Search and filtering by category, city, and price.

- Booking requests with approve/reject flow and an interactive availability calendar.

- Ratings and reviews.

- Admin area: verification, user management, category management, analytics dashboard.

Out of scope (future work)

- Real online payment processing (a test-mode integration may be added as a stretch goal).

- Real-time chat between users.

- Native mobile applications.

- Delivery and logistics.

### 2.2 Development Methodology

The team follows Agile (Scrum-style) development with one-week sprints. Each sprint ends with a working increment, a short review, and a retrospective. Tasks are tracked on a Kanban board (GitHub Projects or Trello) with the columns Backlog, In Progress, In Review, and Done.

### 2.3 Functional Requirements

| ID | Requirement | Actor |
| --- | --- | --- |
| FR-01 | Register, log in, and manage a profile | All users |
| FR-02 | Upload an ID document for verification | Owner/Renter |
| FR-03 | Approve or reject identity verification requests | Admin |
| FR-04 | Create, edit, deactivate, and delete item listings with photos, price per day, and deposit | Owner |
| FR-05 | Block dates when an item is unavailable | Owner |
| FR-06 | Search and filter items by keyword, category, city, and price | Renter |
| FR-07 | View item details with images, owner rating, and availability calendar | Renter |
| FR-08 | Submit a booking request for a date range | Renter |
| FR-09 | Approve or reject incoming booking requests | Owner |
| FR-10 | Cancel a booking before it starts | Renter/Owner |
| FR-11 | Mark a booking as completed after the item is returned | Owner |
| FR-12 | Rate and review the other party after a completed booking | Renter/Owner |
| FR-13 | Manage categories | Admin |
| FR-14 | Manage users (suspend, activate) | Admin |
| FR-15 | View analytics dashboard (users, listings, bookings, revenue estimate) | Admin |

### 2.4 Non-Functional Requirements

- Security: hashed passwords, role-based authorization, anti-forgery tokens, input validation, protection against SQL injection and XSS.

- Performance: main pages load in under 3 seconds under normal load; pagination on listings.

- Usability: responsive layout for desktop, tablet, and mobile using Bootstrap 5.

- Reliability: no double booking, enforced in the service layer and with database constraints.

- Maintainability: layered architecture with separation of concerns and Git-based collaboration.

- Privacy: ID documents are accessible only to admins and the owning user.

### 2.5 System Architecture

The solution follows a layered architecture:

- Web (Presentation): MVC controllers, Razor views, ViewModels, static files.

- Application: business services, validation, and rules such as booking availability and price calculation.

- Domain: entities and enums.

- Infrastructure: EF Core DbContext, migrations, file storage, and email services.

### 2.6 Work Breakdown and Timeline

The timeline below assumes about 8 weeks. Adjust the dates to match your DEPI deadline.

| Phase | Weeks | Main Tasks | Deliverable |
| --- | --- | --- | --- |
| 1. Planning and Analysis | 1 | Requirements, stakeholder analysis, backlog, tool setup | Documentation draft |
| 2. Design | 1–2 | Database design, ERD, UI/UX wireframes, architecture | ERD and mockups |
| 3. Setup and Authentication | 2 | Solution structure, EF Core, Identity, roles, seed data | Running skeleton with login |
| 4. Listings Module | 3 | Owner CRUD, image upload, availability blocks | Owner can list items |
| 5. Browse and Search | 4 | Search, filters, item details, pagination | Renter can discover items |
| 6. Booking Module | 5 | Calendar, availability check, request/approve/reject flow | End-to-end booking |
| 7. Reviews and Admin Area | 6 | Reviews, verification, user and category management | Admin panel |
| 8. Dashboard and Polish | 7 | Analytics, validation, error pages, responsive fixes | Feature-complete build |
| 9. Testing and Release | 8 | Unit and manual testing, bug fixes, demo video, presentation | Final submission |

### 2.7 Team Roles

Adjust to your actual team.

| Role | Responsibility |
| --- | --- |
| Project Manager / Scrum Master | Planning, sprint coordination, deadline tracking |
| Backend Developer(s) | Controllers, services, EF Core, business logic |
| Frontend Developer(s) | Razor views, Bootstrap, JavaScript, calendar |
| Database Designer | ERD, schema, migrations, seed data |
| QA / Tester | Test cases, bug reports, regression testing |
| UI/UX Designer | Wireframes, mockups, style guide |

### 2.8 Risk Management

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Double bookings from concurrent requests | Medium | High | Transaction plus overlap check in the service layer |
| Fake or fraudulent users | Medium | High | Mandatory ID verification before listing |
| Scope creep | High | Medium | Fixed MVP scope; extras go to a stretch-goal list |
| Team member unavailable | Medium | Medium | Shared code ownership, pull-request reviews, documentation |
| Data loss | Low | High | Regular backups, migrations kept in Git |
| Missed deadline | Medium | High | Weekly sprints, early MVP, buffer in week 8 |
| Inappropriate uploads | Medium | Medium | File type and size validation, admin moderation |

### 2.9 Tools

Visual Studio or VS Code, SQL Server Management Studio, Git and GitHub, GitHub Projects or Trello for task tracking, Figma for UI/UX, Swagger or Postman for testing endpoints, Serilog for logging.

### 2.10 Success Criteria

- All core features (FR-01 to FR-15) work end to end.

- Zero double bookings in testing.

- Responsive on mobile and desktop.

- Source code, documentation, demo video, and presentation delivered before the deadline.

### 2.11 Sprint Plan

Each sprint lasts one week and ends with something that runs. A sprint is done only when its "done when" column is true.

| Sprint | Goal | Main tasks | Done when |
| --- | --- | --- | --- |
| 1 | Foundation | Create the solution and layers, connect SQL Server, add Identity with roles, seed Admin and categories, build the base layout and navigation | A user can register, confirm, log in and out; the admin account exists |
| 2 | Verification and profiles | Profile page, ID upload (stored privately), admin verification queue, verified-user authorization policy | An admin approves an ID and the user becomes Verified |
| 3 | Listings | Create, edit and hide items, multiple image upload, category selection, owner listing page | A verified owner publishes an item with photos |
| 4 | Discovery | Search by keyword, category, city and price; sorting; paging; item details page; public profile | A guest finds an item in under three clicks |
| 5 | Booking core | Availability calendar, owner date blocks, booking request, overlap check, price calculation | A renter's request is saved and overlapping requests are refused |
| 6 | Booking workflow and reviews | Approve, reject, cancel, handover, complete; reviews and rating averages; notifications by email and in-app | A full booking runs from request to review |
| 7 | Admin and analytics | User management, category management, listing moderation, dashboard charts | The admin sees correct numbers and can suspend a user |
| 8 | Hardening and delivery | Validation and error pages, responsive fixes, security review, testing, bug fixing, demo video, presentation | All test cases pass and the final package is submitted |

### 2.12 Testing Plan

Testing happens inside every sprint, not only at the end.

| Level | What it checks | How |
| --- | --- | --- |
| Unit tests | Business rules: overlap check, price calculation, status transitions, rating average | xUnit and Moq on the service layer |
| Integration tests | Database queries, migrations, constraints | EF Core with an in-memory or SQLite test database |
| Functional tests | Each user story against its acceptance criteria | Manual test script run by a teammate who did not write the feature |
| Security tests | Access to other users' data, uploads, injection attempts | Manual checks and review against the OWASP Top 10 list |
| Usability tests | Can a new person complete the main journey without help | Observe three people book and list an item |
| Responsive tests | Layout on phone, tablet and desktop | Browser developer tools and a real phone |

Key test cases

| ID | Scenario | Expected result |
| --- | --- | --- |
| TC-01 | Register with an email that already exists | Clear error, no second account |
| TC-02 | Log in with a wrong password five times | Account locked for 10 minutes |
| TC-03 | Unverified user opens the Create Listing page | Redirected to the verification page |
| TC-04 | Upload a .exe file as an item photo | Rejected with a file type error |
| TC-05 | Request dates that overlap an Approved booking | Request refused with a message naming the conflict |
| TC-06 | Request dates that include an owner-blocked day | Request refused |
| TC-07 | Owner books their own item | Refused |
| TC-08 | Two renters request the same dates; owner approves the first | The second request becomes Rejected automatically |
| TC-09 | Price check: 3 days at 200 EGP with a 500 EGP deposit | Rental 600 EGP, deposit 500 EGP shown separately |
| TC-10 | Renter cancels 48 hours or more before start | Booking Cancelled, dates free again, no penalty recorded |
| TC-11 | Write a review before the booking is Completed | Not allowed |
| TC-12 | Write a second review for the same booking | Not allowed |
| TC-13 | Rating of 4 and 5 received | Average shows 4.5 |
| TC-14 | Normal user opens an admin URL | Access denied page |
| TC-15 | User opens another user's ID document URL | Access denied |
| TC-16 | Admin suspends a user with a Pending booking | User cannot log in; pending booking is cancelled |

### 2.13 Assumptions, Constraints and Dependencies

Assumptions

- The first release serves one country and one language (Arabic, with English as a later option) and prices are shown in EGP.

- No real payment gateway is connected in the first release. The platform records the deposit as held, released or frozen, following the escrow flow shown in the design.

- Users have access to a camera or scanner to photograph their ID.

- Owners are responsible for the real-world condition of their items.

Constraints

- A fixed delivery date set by the DEPI programme.

- A small student team working part time.

- Free or low-cost hosting and tools only.

- The stack is fixed by the proposal: ASP.NET MVC, SQL Server, Bootstrap 5.

Dependencies

- An SMTP service or test mailbox for confirmation and notification emails.

- A hosting environment that supports ASP.NET Core and SQL Server for the live demo.

- A reliable way to store uploaded files (local disk or cloud storage).

### 2.14 Deployment and Maintenance Plan

| Item | Plan |
| --- | --- |
| Environments | Development on each member's machine, one shared Staging or demo environment |
| Source control | GitHub with a main branch, short-lived feature branches and pull-request review before merge |
| Database changes | EF Core migrations committed to Git and applied by script on each environment |
| Configuration | Connection strings and email settings in environment variables or user secrets, never in the repository |
| Hosting for the demo | A Windows or Linux host that runs ASP.NET Core with SQL Server, or a local demo recorded on video if hosting is unavailable |
| Backups | A database backup before every release and a copy of the uploads folder |
| Monitoring | Application logs written to files with Serilog; errors reviewed daily during the demo period |
| Future maintenance | Dependency updates each month, a bug backlog, and a roadmap for online payments, chat, map search and an English interface |

## 3. Stakeholder Analysis

### 3.1 Stakeholder Register

| Stakeholder | Type | Role / Interest | Main Needs and Expectations |
| --- | --- | --- | --- |
| Renters | Primary (external) | Want to borrow items cheaply for short periods | Easy search, trustworthy owners, clear pricing, simple booking, fair deposit handling |
| Owners | Primary (external) | Want to earn money from idle assets | Simple listing tools, control over who rents, protection from damage or theft, calendar control |
| Platform Administrators | Primary (internal) | Keep the platform safe and healthy | Verification tools, user and category management, analytics |
| Development Team | Internal | Design, build, and deliver the system | Clear requirements, realistic scope, good tooling |
| DEPI Instructors / Evaluators | Internal / Oversight | Assess the graduation project | Complete documentation, working demo, quality code, on-time delivery |
| Future Payment Provider | Secondary (external) | Would process payments in a later phase | Standard API integration, secure data handling |
| Hosting / Cloud Provider | Secondary (external) | Hosts the application | Resource usage within plan |
| Legal / Regulatory Bodies | Secondary (external) | Data protection and consumer protection | Compliance with privacy and terms of service |

### 3.2 Power / Interest Grid

|  | Low Interest | High Interest |
| --- | --- | --- |
| High Power | Hosting provider, regulators (keep satisfied) | DEPI evaluators, administrators, development team (manage closely) |
| Low Power | Future payment provider (monitor) | Renters, owners (keep informed) |

### 3.3 Engagement Strategy

| Stakeholder | Strategy |
| --- | --- |
| DEPI evaluators | Deliver complete documentation, a working demo, and a clear presentation; share a progress update with instructors in each sprint review |
| Administrators | Involve in the design of the verification and dashboard screens; test with admin scenarios |
| Owners and Renters | Gather feedback through short surveys or interviews with friends and family; run usability tests on prototypes |
| Development team | Daily stand-ups, sprint planning, shared backlog, code reviews |
| Regulators | Include terms of service, privacy policy, and secure handling of ID documents |

### 3.4 User Personas

Mona, the Renter (28, graphic designer). She needs a professional camera for one weekend shoot and does not want to buy one. She wants to filter by city and price, see photos, read reviews, and book quickly.

Karim, the Owner (35, engineer). He owns power tools that sit in a cupboard most of the year. He wants to list them in minutes, approve only trustworthy renters, and set a deposit to cover damage.

Hana, the Admin (30, operations). She verifies IDs, removes inappropriate listings, manages categories, and tracks growth through a dashboard.

### 3.5 Key Stakeholder Concerns and How the System Addresses Them

| Concern | System Response |
| --- | --- |
| "Can I trust this person?" | ID verification, ratings and reviews, verified badge |
| "What if my item is damaged?" | Security deposit stored with each booking; owner approval of every request |
| "Will my dates be double booked?" | Overlap check enforced in a transaction |
| "Is my personal data safe?" | Identity documents restricted to admins and the user; hashed passwords |
| "Is the platform easy to use?" | Responsive Bootstrap UI, simple booking calendar |

### 3.6 Stakeholder Needs Mapped to Features

This table shows that every important need has a feature in the website.

| Stakeholder | Need | Feature that meets it | Requirement |
| --- | --- | --- | --- |
| Renter | Find the right item fast | Search by keyword, category, city, price; sorting; paging | FR-06 |
| Renter | Know the item is free on my dates | Availability calendar on the item page | FR-07 |
| Renter | Trust the owner | Ratings, reviews, verified badge, public profile | FR-07, FR-12 |
| Renter | Know the full cost upfront | Price and deposit breakdown before sending a request | FR-08 |
| Owner | Earn from idle items | Listings with daily price and deposit | FR-04 |
| Owner | Decide who rents my things | Approve or reject every request | FR-09 |
| Owner | Keep control of dates | Block dates, hide listing | FR-05 |
| Owner | Be protected from damage | Deposit, renter ratings, dispute status | FR-11, FR-12 |
| Admin | Keep out fake users | ID verification queue | FR-02, FR-03 |
| Admin | Keep content clean | Listing moderation, user suspension, category management | FR-13, FR-14 |
| Admin | Understand the platform | Analytics dashboard | FR-15 |
| DEPI evaluators | See a complete, working project | Documentation, source code, demo video, presentation | Delivery plan |

### 3.7 Responsibility Matrix (RACI)

R = does the work, A = accountable for the result, C = consulted, I = informed. Adjust the columns to your real team.

| Activity | Project Manager | Backend Dev | Frontend Dev | Database Designer | UI/UX Designer | QA |
| --- | --- | --- | --- | --- | --- | --- |
| Requirements and planning | A, R | C | C | C | C | C |
| Database design | I | C | I | A, R | I | C |
| UI/UX design | I | I | C | I | A, R | C |
| Back-end development | I | A, R | C | C | I | I |
| Front-end development | I | C | A, R | I | C | I |
| Testing and bug reports | I | C | C | I | I | A, R |
| Documentation | A | R | R | R | R | R |
| Demo video and presentation | A, R | R | R | C | C | C |

### 3.8 Communication Plan

| Audience | What is shared | Channel | Frequency | Owner |
| --- | --- | --- | --- | --- |
| Development team | Progress, blockers, next tasks | Short stand-up on chat or call | Every working day | Project Manager |
| Development team | Sprint goals and review of the working build | Sprint planning and review meeting | Weekly | Project Manager |
| DEPI instructor | Status, risks, questions | Meeting or message | Weekly | Project Manager |
| Test users (friends and family) | Prototype and feedback form | Link and short survey | After sprints 4 and 6 | QA |
| Everyone | Code changes | GitHub pull requests and issues | Continuous | Backend and Frontend Devs |

### 3.9 Stakeholder Success Measures

| Stakeholder | Success looks like | How it is measured |
| --- | --- | --- |
| Renters | They find and book an item quickly | A new tester completes a booking in under 5 minutes |
| Owners | Listing is easy and bookings arrive | A listing is created in under 5 minutes; requests reach the owner by email |
| Admins | Verification and moderation are manageable | A verification is processed in under 1 minute; dashboard numbers match the database |
| Platform | Trust and reliability | Zero double bookings in all tests; every completed booking can be reviewed |
| DEPI evaluators | A complete and professional submission | All four documentation parts, repository, video and presentation delivered on time |

### 3.10 Conflicts and Trade-offs Between Stakeholders

| Conflict | Resolution in the design |
| --- | --- |
| Renters want instant confirmation; owners want control | Owner approval is required, and the owner is notified immediately so replies are fast |
| Renters want low prices; owners want protection | Owners set their own price and deposit; reviews keep both honest |
| Admins want strict verification; users want quick access | Browsing and searching stay open to everyone; only listing and booking need verification |
| More features versus a fixed deadline | The first release has a fixed scope; payments, chat and map search are listed as future work |

## 4. Database Design

The database is Microsoft SQL Server, created with EF Core code-first migrations. The design follows Third Normal Form (3NF). ASP.NET Core Identity provides the base user tables (AspNetUsers, AspNetRoles, AspNetUserRoles, and related tables); ApplicationUser extends AspNetUsers with custom fields.

### 4.1 Entity Overview

- ApplicationUser: every person on the platform.

- IdentityVerification: ID document submissions and review results.

- Category: item categories, with optional parent for sub-categories.

- Item: a rentable listing owned by a user.

- ItemImage: photos for each item.

- AvailabilityBlock: dates the owner marks as unavailable.

- Booking: a rental request and its lifecycle.

- Review: rating and comment after a completed booking.

### 4.2 Relationships

| Relationship | Cardinality | Description |
| --- | --- | --- |
| ApplicationUser → Item | 1 : N | A user (owner) can list many items |
| ApplicationUser → Booking (as renter) | 1 : N | A user can make many bookings |
| ApplicationUser → IdentityVerification | 1 : N | A user can submit verification more than once (for example after a rejection) |
| Category → Item | 1 : N | A category contains many items |
| Category → Category | 1 : N (self) | Optional parent/child categories |
| Item → ItemImage | 1 : N | An item has many images |
| Item → AvailabilityBlock | 1 : N | An item has many blocked date ranges |
| Item → Booking | 1 : N | An item can be booked many times |
| Booking → Review | 1 : 2 | Each booking can have up to two reviews, one from each side |
| ApplicationUser → Review (reviewer / reviewee) | 1 : N each | A user writes and receives many reviews |

### 4.3 Data Dictionary

ApplicationUser (extends AspNetUsers)

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| Id | nvarchar(450) | PK | Identity key |
| FullName | nvarchar(100) | Required |  |
| Email | nvarchar(256) | Required, unique | From Identity |
| PhoneNumber | nvarchar(20) | Optional |  |
| City | nvarchar(100) | Required | Used for search |
| ProfileImagePath | nvarchar(300) | Optional |  |
| IsVerified | bit | Default 0 | Set when verification is approved |
| IsActive | bit | Default 1 | Admin can suspend |
| AverageRating | decimal(3,2) | Default 0 | Updated after reviews |
| CreatedAt | datetime2 | Default current time |  |

IdentityVerification

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| Id | int | PK, identity |  |
| UserId | nvarchar(450) | FK → ApplicationUser |  |
| DocumentType | nvarchar(50) | Required | National ID, passport |
| DocumentImagePath | nvarchar(300) | Required | Stored privately |
| Status | int | Required | 0 Pending, 1 Approved, 2 Rejected |
| AdminNote | nvarchar(500) | Optional | Rejection reason |
| ReviewedByAdminId | nvarchar(450) | FK → ApplicationUser, nullable |  |
| SubmittedAt | datetime2 | Required |  |
| ReviewedAt | datetime2 | Nullable |  |

Category

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| Id | int | PK, identity |  |
| Name | nvarchar(100) | Required, unique |  |
| IconClass | nvarchar(50) | Optional | Bootstrap icon name |
| ParentCategoryId | int | FK → Category, nullable |  |
| IsActive | bit | Default 1 |  |

Item

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| Id | int | PK, identity |  |
| OwnerId | nvarchar(450) | FK → ApplicationUser |  |
| CategoryId | int | FK → Category |  |
| Title | nvarchar(150) | Required |  |
| Description | nvarchar(2000) | Required |  |
| PricePerDay | decimal(10,2) | Required, > 0 |  |
| DepositAmount | decimal(10,2) | Default 0, ≥ 0 |  |
| Condition | nvarchar(50) | Optional | New, Good, Used |
| City | nvarchar(100) | Required |  |
| Latitude / Longitude | decimal(9,6) | Nullable | For map search (stretch) |
| IsActive | bit | Default 1 | Owner or admin can hide |
| CreatedAt | datetime2 | Default current time |  |

ItemImage

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| Id | int | PK, identity |  |
| ItemId | int | FK → Item, cascade delete |  |
| ImagePath | nvarchar(300) | Required |  |
| SortOrder | int | Default 0 | 0 is the cover photo |

AvailabilityBlock

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| Id | int | PK, identity |  |
| ItemId | int | FK → Item, cascade delete |  |
| StartDate | date | Required |  |
| EndDate | date | Required, ≥ StartDate |  |
| Reason | nvarchar(200) | Optional |  |

Booking

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| Id | int | PK, identity |  |
| ItemId | int | FK → Item |  |
| RenterId | nvarchar(450) | FK → ApplicationUser |  |
| StartDate | date | Required |  |
| EndDate | date | Required, ≥ StartDate |  |
| TotalDays | int | Required | Calculated |
| TotalPrice | decimal(10,2) | Required | TotalDays × PricePerDay, snapshot |
| DepositAmount | decimal(10,2) | Required | Snapshot of the item deposit |
| Status | int | Required | 0 Pending, 1 Approved, 2 Rejected, 3 Active, 4 Completed, 5 Cancelled, 6 Disputed |
| RenterNote | nvarchar(500) | Optional |  |
| CreatedAt | datetime2 | Default current time |  |
| UpdatedAt | datetime2 | Nullable |  |

Review

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| Id | int | PK, identity |  |
| BookingId | int | FK → Booking |  |
| ReviewerId | nvarchar(450) | FK → ApplicationUser |  |
| RevieweeId | nvarchar(450) | FK → ApplicationUser |  |
| Rating | int | Required, 1 to 5 | CHECK constraint |
| Comment | nvarchar(1000) | Optional |  |
| CreatedAt | datetime2 | Default current time |  |
| BookingId + ReviewerId | composite | Unique index | One review per side per booking |

### 4.4 Business Rules Enforced by the Data Model

- No double booking: a new booking is rejected if newStart <= existingEnd AND newEnd >= existingStart for any Approved or Active booking of the same item, or any AvailabilityBlock. The check runs inside a database transaction.

- Rating range: a CHECK constraint keeps Rating between 1 and 5.

- One review per side: a unique index on (BookingId, ReviewerId).

- Reviews only after completion: the service layer allows a review only when Booking.Status is Completed.

- Owners cannot book their own items: validated in the service layer (Booking.RenterId must differ from Item.OwnerId).

- Only verified users can list items: an authorization policy checks ApplicationUser.IsVerified.

- Date integrity: CHECK constraints ensure EndDate is not before StartDate.

- Price snapshot: TotalPrice and DepositAmount are copied into Booking so later price changes do not alter old bookings.

### 4.5 Indexes

| Table | Index | Purpose |
| --- | --- | --- |
| Item | (CategoryId, City, IsActive) | Fast search and filtering |
| Item | (OwnerId) | Owner dashboard |
| Booking | (ItemId, StartDate, EndDate) | Availability and overlap checks |
| Booking | (RenterId) | My bookings page |
| Review | Unique (BookingId, ReviewerId) | Prevent duplicate reviews |
| Category | Unique (Name) | Prevent duplicates |

### 4.6 Delete Behavior

- Deleting an Item cascades to ItemImage and AvailabilityBlock.

- Items with existing bookings are soft deleted (IsActive = 0) instead of removed, to protect booking history.

- Users are deactivated (IsActive = 0) rather than deleted.

- Relationships to ApplicationUser use Restrict to avoid accidental cascade chains.

### 4.7 Seed Data

- Roles: Admin, User.

- One default admin account.

- Starter categories: Power Tools, Cameras and Photography, Camping and Outdoors, Party Supplies, Sports Equipment, Electronics, Home and Garden, Musical Instruments.

### 4.8 Entity Relationship Diagram (ERD)

ERD · 8 tables, 8 relationships

A user can be both owner and renter: Item.OwnerId and Booking.RenterId both point to ApplicationUser.

### 4.9 Normalization

The schema is in Third Normal Form. Here is how each level is met.

| Level | Rule | How Salefny follows it |
| --- | --- | --- |
| 1NF | Every column holds one value; no repeating groups | Photos live in ItemImage rows, not in a comma-separated column; blocked dates live in AvailabilityBlock rows |
| 2NF | Every non-key column depends on the whole key | All tables use a single-column primary key, so no partial dependency is possible |
| 3NF | Non-key columns depend only on the key, not on each other | Category names live in Category, not in Item; owner details live in ApplicationUser, not in Item |

There are two deliberate exceptions, both for correctness and speed:

- Booking.TotalPrice and Booking.DepositAmount copy the item's price at the time of booking, so changing an item's price later never rewrites history.

- ApplicationUser.AverageRating stores the average of the reviews a person received. It is recalculated whenever a review is added, so profile and search pages do not need to compute it on every request.

### 4.10 Sample Data

This small example shows how the tables relate in a real booking (names and dates are examples).

Item

| Id | OwnerId | Category | Title | PricePerDay | DepositAmount | City |
| --- | --- | --- | --- | --- | --- | --- |
| 12 | Owner: Karim | Cameras and Photography | Canon EOS 250D with 18-55 lens | 200.00 | 500.00 | Cairo |

Booking

| Id | ItemId | RenterId | StartDate | EndDate | TotalDays | TotalPrice | DepositAmount | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 31 | 12 | Renter: Mona | 2026-11-10 | 2026-11-12 | 3 | 600.00 | 500.00 | Completed |

Review (two rows for the same booking)

| Id | BookingId | Reviewer | Reviewee | Rating | Comment |
| --- | --- | --- | --- | --- | --- |
| 55 | 31 | Mona | Karim | 5 | Camera was clean and as described |
| 56 | 31 | Karim | Mona | 4 | Returned on time, thanks |

After these reviews, Karim's AverageRating is 5.00 and Mona's is 4.00 (until they receive more).

### 4.11 Key Queries

The website reaches the database through Entity Framework Core. These SQL versions show the logic behind the most important operations. Status numbers follow the Booking table: 1 Approved, 3 Active, 4 Completed.

Search with filters and paging

SELECT i.Id, i.Title, i.PricePerDay, i.City, u.AverageRating
FROM Items i
JOIN AspNetUsers u ON u.Id = i.OwnerId
WHERE i.IsActive = 1
  AND i.CategoryId = @CategoryId
  AND i.City = @City
  AND i.PricePerDay BETWEEN @MinPrice AND @MaxPrice
  AND (i.Title LIKE '%' + @Keyword + '%' OR i.Description LIKE '%' + @Keyword + '%')
ORDER BY i.CreatedAt DESC
OFFSET @Skip ROWS FETCH NEXT 12 ROWS ONLY;

Availability check (must return 0 before a booking is saved)

SELECT
  (SELECT COUNT(*) FROM Bookings
    WHERE ItemId = @ItemId AND Status IN (1, 3)
      AND @NewStart <= EndDate AND @NewEnd >= StartDate)
+ (SELECT COUNT(*) FROM AvailabilityBlocks
    WHERE ItemId = @ItemId
      AND @NewStart <= EndDate AND @NewEnd >= StartDate) AS Conflicts;

Recalculate a user's average rating after a new review

UPDATE AspNetUsers
SET AverageRating = (SELECT ISNULL(AVG(CAST(Rating AS decimal(3,2))), 0)
                     FROM Reviews WHERE RevieweeId = @UserId)
WHERE Id = @UserId;

Dashboard: bookings per month and top categories

SELECT FORMAT(CreatedAt, 'yyyy-MM') AS [Month], COUNT(*) AS Bookings
FROM Bookings
GROUP BY FORMAT(CreatedAt, 'yyyy-MM')
ORDER BY [Month];

SELECT TOP 5 c.Name, COUNT(*) AS Bookings
FROM Bookings b
JOIN Items i ON i.Id = b.ItemId
JOIN Categories c ON c.Id = i.CategoryId
WHERE b.Status IN (1, 3, 4)
GROUP BY c.Name
ORDER BY Bookings DESC;

### 4.12 Data Security and Privacy

| Concern | Measure |
| --- | --- |
| Passwords | Stored only as salted hashes by ASP.NET Core Identity, never in plain text |
| ID documents | Saved outside the public web folder and served only to the owner and admins through a checked action |
| Personal data | Phone number is shown to the other party only after a booking is approved |
| Access control | Role checks and ownership checks on every action: a user can open only their own bookings and listings |
| Injection | All queries go through Entity Framework Core parameters; no SQL is built from user text |
| Uploads | File type, size and content are checked; stored files get random names |
| History | Items and users are deactivated instead of deleted so bookings and reviews stay intact |
| Backups | Database backup before each release; uploads folder copied with it |

## 5. UI/UX Design

The user interface of Salefny was designed in Figma. The design file linked below contains every screen described in this section.

Figma design file: https://www.figma.com/design/Q9WvTtjg5lnYSwPpiDoJpz/Salefny?node-id=46-768&t=MGzzwyBRVJ55KbeN-1

### 5.1 Design Approach

The interface is built around one idea: people should feel safe lending or borrowing something from a stranger. The main design decisions follow from it.

- Arabic first. All screens use a right-to-left Arabic layout, because the first users are in Egypt.

- Trust is visible. Ratings, verification status and verification steps appear on the landing, account, item and booking screens.

- Safety is explained. Identity verification, item quality checks and the deposit hold each have their own screen, so users see what protects them before they commit.

- Cards and clear actions. Items appear as cards with a photo, category tag, title, price in EGP and a green action button. Green marks the main action on every screen.

- A dark teal and green palette on white and light grey surfaces, with dark panels for summaries and calls to action.

### 5.2 Main User Flows in the Design

Three flows are covered by the screens.

- Renter. Landing page with search and featured items, then the item page, then the booking confirmation with dates, price and deposit, then My rentals and operations to follow the booking.

- Owner. Account and identity verification, then item verification and the product inspection studio, then My listed products to manage listings and My rentals and operations to follow bookings and financial operations.

- Unverified user. When someone who is not verified tries to list or book, a pop-up asks them to verify their identity first.

### 5.3 Screen Inventory

The table lists each screen in the Figma file, what it is for, and the requirement it supports.

| Screen | Purpose | Requirement |
| --- | --- | --- |
| Landing page | Hero with the tagline and search box, and a paged grid of featured items to rent. | FR-06 |
| Verification required pop-up | Shown when an unverified user tries to list or book. A green button starts the verification. | FR-02 |
| Identity verification | Form for personal data and national ID images, sent to an admin for review. | FR-02, FR-03 |
| Item verification | Quality check system with six checks for an item. | FR-04 |
| Account | Profile header with name and rating, verification status, and the national ID (KYC) data section. | FR-01, FR-02 |
| My listed products | The owner's own items for rent, with their status. | FR-04 |
| Product inspection studio | Guided check of an item's condition, with a notice banner and a set of condition cards. | FR-04 |
| My rentals and operations | Table of bookings and financial operations, with status and action buttons. | FR-09, FR-10, FR-11 |
| Item page, lender view | Item page from the lender's point of view, with a photo gallery showing the item from several angles and a dark action bar. | FR-07 |
| Booking confirmation | Summary of the item, dates, price and deposit before the request is sent. | FR-08 |
| Deposit hold and dispute resolution | Explains the escrow system in three steps: how the deposit is held and released, and how disputes are handled. | Section 1.9 |

### 5.4 Design Board

The board below shows the main frames of the Salefny design in Figma.